**WEEKLY STATUS MEETING – 02**

**Date:** **12-04-2014 Start time:** 9:45 PM

**End time:** 10.15 PM

**Present Members:** Paras, Ankit, Nikhil

**Absent Members:** None.

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **S.No.** | **NAME** | **Work done last week** | **Time Spent** | **Pending work** | **Expected date** |
| 1. | Ankit | Implementation of Stock management | 18 hrs | Implementation of Feedback | 19/04/2014 |
| 2. | Nikhil | Implementation of Place order | 19 hrs | Implementation of Seller rating | 19/04/2014 |
| 3. | Paras | Implementation of Admin | 15 hrs | Implementation of Admin(other modules) | 19/04/2014 |

.

**Total time spent till now:**

Ankit Narang: 78 hrs

Nikhil Agrawal: 73 hrs

Paras Mittal: 87 hrs

**Estimated total remaining time**: 35 hrs

**Status with respect to the project management report:** As per the plan

**Problems:**

* Integration.
* Code deleted.
* AJAX
* JQuery
* Github configuration.
* Server problem.

**Suggestions:**

* Take backup of code.
* Kill process.
* Don't push the code until you are sure about your code.
* Use common bean file (to reuse the code).