        POST MIDTERM WEEKLY STATUS MEETING – 02

Date : 12-04-2014 Start time: 9:45 PM
    End time: 10.15 PM

Present Members : Shefali, Surabhi, Neetika, Paras, Shrimant, Ankit, Nikhil, Hari Krishna, Dhanunjay Prasad.

Absent Members : None.

S.NO.	NAME	Group No.	Work done last week	Pending work	Expected date
1.	Neetika	Group 1	Birthday Notifications,Create &view event list.	Forgot Password	19/04/2014
2.	Shefali	Group 1	Sign up with validations &GUI	Event page	19/04/2014
3.	Surabhi	Group 1	Friend Request &GUI	Accept and reject friend request	19/04/2014
4.	Ankit	Group 2	Stock management	Feedback	19/04/2014
5.	Nikhil	Group 2	Place order	Seller rating	19/04/2014
6.	Paras	Group 2	Admin	Admin	19/04/2014
7.	Shrimant	Group 3	Login	Account management	19/04/2014
8.	Dhanunjay Prasad	Group 3	Recommendations	Wallet, Recommendation.	19/04/2014
9.	Hari Krishna	Group 4	Login, Signup, GUI	Signup,Forgot Password	19/04/2014

Problems :

- Integration.
- Code deleted.
- AJAX
- JQuery
- Github configuration.
- Server problem.

Suggestions:

- Take backup of code.
- Kill process.
- Don't push the code until you are sure about your code.
- Use common bean file ( to reuse the code).