        POST MIDTERM WEEKLY STATUS MEETING – 03

Date : 22-04-2014 Start time: 3:10 PM
   End time: 3:45 PM

Present Members : Shefali, Neetika, Paras, Ankit, Nikhil, Hari Krishna.

Absent Members : Surabhi,Shrimant,Dhanunjay Prasad.

S.NO.	NAME	Group No.	Work done last week	Pending work	Expected date
1.	Neetika	Group 1	Forgot password and login with username	Testing and rebuilding of componenets	26/04/2014
2.	Shefali	Group 1	Accept and reject friend request	Testing and rebuilding of componenets	26/04/2014
3.	Surabhi	Group 1	Event page	Testing and rebuilding of componenets	26/04/2014
4.	Ankit	Group 2	Feedback	Testing and rebuilding of componenets	26/04/2014
5.	Nikhil	Group 2	Seller rating	Testing and rebuilding of componenets	26/04/2014
6.	Paras	Group 2	Admin	Testing and rebuilding of componenets	26/04/2014
7.	Shrimant	Group 3	Account management	Testing and rebuilding of componenets	26/04/2014
8.	Dhanunjay Prasad	Group 3	Wallet, Recommendation.	Testing and rebuilding of componenets	26/04/2014
9.	Hari Krishna	Group 4	Signup,Forgot Password	Testing and rebuilding of componenets	26/04/2014

Problems :

- Integration.
- Code deleted.
- AJAX
- JQuery
- Server problem.

Suggestions:

- Take backup of code.
- Kill process.
- Don't push the code until you are sure about your code.
- Use common bean file ( to reuse the code).